# **PROJECT WORKPLAN**

PROJECT TITLE: **SHULE APP**

|  |  |
| --- | --- |
| **Week Number:** | **Tasks:** |
| 1st Week | * Problem Identification * Project title submission |
| 2nd Week | * Prepare the project work plan. * First project presentation * Risk analysis |
| 3rd Week | * Requirement gathering * Brainstorming the system functionalities |
| 4th Week | * Prepare Application Layout * Prepare database data models |
| 5th Week – 6th Week | * Back-end development with Node.JS |
| 7th Week | * Front-end development with Angular 6 |
| 8th Week | * Release alpha version of SHULE APP * Testing of the application |
| 9th Week – 10th Week | * Release the beta version of SHULE APP * Final testing and documenting the software |
| 11th Week | * Submit the final version of the application |