PROJECT TITLE : Citizen Complaint Management System

STUDENT NAME: MSIKAMO FARAJI

REG NO : 2017-04-11114

WEEK 01:

observing our society

Problem Identification

Writing proposal and submit Project title

WEEK 02:

initial project presentation

Perform risk analysis

Prepare the Project workplan

WEEK 03

Requirement gathering

Virtual Brainstorming (web-based system)

Prepare a use case diagram

WEEK 04

designing a Frontend interfaces(photoshop)

prepare second project presentation

WEEK 05

Front-end development(HTML, CSS, and JavaScript)

WEEK 06

Back-end development(php)

WEEK 07

Release initial version of CCMS

Testing of the CCMS system

WEEK 08

evaluating the System

Perform System Final testing

WEEK 09 - WEEK 10

Release the beta version of CCMS system

System Documentations

WEEK 11

Submit the final version of the CCMS system